|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name: Ludwik Bacmaga** |
| **Date**: 08/02/2018 |
| **Review of work undertaken**  *During this week, there was a focus on organisation, and have a series of sprints mapped out, ready for development. There are currently five sprints in plan, each sprint containing development plan, splitting development into sections, to track progress easier. Every sprint has a deadline set to it, to have a rough idea of what is the object during specific time for this project. Deadlines end two weeks before the submission date, in-case of any delays or problems.*  *Trello was set-up as a management tool and progress tracker, and GitHub repo was created for version-control of the project.* |
| **Plan of work for the next week**  *Start implementation of Sprint One. It will have goals for UX, with game mechanics improving with each sprint. Developer Diary will be implemented starting this week to track development progress and for future reference.* |
| **Date(s) of supervisory meeting(s) since last Highlight:** 30/01/2018 |
| **Brief notes from supervisory meeting(s) since last Highlight**  *Feedback provided and recommended improvements for PID.* |

**Notes**

* *Please do not delete rows from the table*
* *Suggested length: Maximum half page; writing a Highlight should only take about 10 minutes*
* *Please upload Highlight Reports to the SPMS the day before your supervisory meeting*
* *The Review should include: review of work undertaken (and comparison with work planned) since the last Highlight, including details of any products/deliverables. Identification of any issues/risks of concern that have arisen since the last Highlight, and any previous issues/risks that are still a concern. Please give consideration to whether – or not – you have spent the necessary 30 hours on the project in the last week.*